Solstice Adventures — Enhanced Web Chat Implementation

Solution Design Draft — v1

Author: P. Okafor, Salesforce Administrator Status: Draft for review

1. Executive Summary

Solstice Adventures, an adventure travel booking company, will add live chat to its customer portal using Salesforce Enhanced Chat (Messaging for In-App and Web). This is a new implementation — Solstice has never offered chat. The goal is to deflect phone volume for booking changes and claims questions and to give VIP travelers a premium support experience.

2. Requirements

See `solstice-requirements.md` (R-01 through R-07).

3. Proposed Architecture

Enhanced Chat will be added to the customer portal via an Embedded Service deployment. A custom LWC chat launcher will replace the standard chat button so the launcher matches Solstice brand guidelines and can display seasonal promotions. Mobile app chat is a future phase.

Pre-chat will collect the traveler's email and topic (Booking Change, Claim, Other). The overall routing design is shown in the routing diagram in Appendix A.

4. Routing Design

Routing will be skills-based so agents can serve multiple topics. Booking changes go to the Bookings team and claims questions go to the Claims team. Agents who are not yet certified on a topic remain in the general queue. VIP travelers (Summit tier) will be handled with urgency.

Omni-Channel will push chats to available agents based on capacity.

5. Conversation Lifecycle

A conversation starts when the traveler submits the pre-chat form. Sessions close automatically when inactive. Travelers can start a new chat at any time from the portal.

6. Data Model

Each chat creates a Case, and the chat is linked to the traveler's booking record (Booking__c) so agents have context. Contact matching uses the pre-chat email.

7. Integration Design

During a chat, agents can look up live booking details from the TravelPort reservation system. The lookup calls the TravelPort API synchronously and displays results in the console.

8. Reporting

Leadership dashboards will show CSAT, average response time, and chats per agent, refreshed daily.

9. Security

Chat is available to any portal visitor without login. Sensitive payment details shared in chat will be masked. Transcripts are visible to the service team.

10. Deployment

The chat feature will go live for all portal users on the launch date, announced by marketing. The support team will be trained the week prior.

11. Testing

QA will test all scenarios before launch, and two team leads will perform UAT.